## Slide 1: Agile Presentation
Zachary Carper
20 February 2022
CS-250-T3648

## Slide 2: What is covered?
Product Owner Role
Scrum Master Role
Development Role
Software Development Lifecycle
Difference between Agile and Waterfall methods
Factors to consider when using Agile and Waterfall methods
Sources

## Slide 3: Product Owner
The product owner’s role in this process is to communicate efficiently with the development team and lay out what is needed in a clear and concise manner. [1]
The product owner is basically the face of the company and will be the one dealing directly with the development team. [1]
The product owner must take the stakeholders and companies input into consideration throughout this process to ensure all needs are being properly met. [1]

## Slide 4: Scrum Master
The scrum master is the main buffer between the product owner and development team. [1]
The scrum master helps alleviate any issues as well as planning daily or weekly meeting with the development team and product owner to ensure everyone is on the same page throughout this development process. [1]
The scrum master ensures all core values are met, everyone stays on track, and that no outside issues negate the progress of the developmental team. [1]

## Slide 5: Development Team
The development team consists of developers and testers that are the heart of the entire project. [1]
The developer will constantly build the project and stay in communication, providing full transparency of any issues throughout the project. [1]
The tester throughout the project will provide in-depth testing to alleviate any issues that may arise before competition of this project and it returning to the product owner and their company. [1]
Both parties will partake in the meetings held by the scrum master to answer and questions as well as bringing up any problems that are ongoing and different approaches that may be better take. [1]

## Slide 6: Software Development Lifecycle
Using the SDLC (software development lifecycle) in the agile environment is usually broken up in to 2-to-4-week sections. [2]
The agile method allows for full transparency throughout the entire lifecycle and focuses on the ability to achieve certain goals. [2]
The fast pace of an agile environment allows for deadlines to be hit in a timely manner, sometimes ahead of schedule allowing for a buffer zone for the product owner to really access the product before taking it. [2]
This pace also allows room for constant changes to be made throughout the process and is more open to last second changes. [2]

## Slide 7: Difference between Agile and Waterfall methods
The key difference between Agile and Waterfall are the main goals they have. Waterfall focuses on the product completion whereas Agile focuses on those 2-to-4-week iterations of progress. [3]
This may not sound significant, but it is. Utilizing Agile allows you to make changes throughout the process and gives a more versatile approach in comparison to Waterfall. [3]
The waterfall method is mainly focused on what you provide from the start and then they just focus on finishing it. There is not room for adjustments during the waterfall process which could be detrimental if last second ideas or sustains come to light. [3]

## Slide 8: Factors to consider when using Agile and Waterfall methods
A major factor to consider when comparing Agile and Waterfall is that only 8% of Agile projects fail in comparison to the 21% fail rate of waterfall projects. [3]
Agile will provide more transparency and communication throughout the process than Waterfall. [3]
Agile keeps the same team throughout the process unlike the waterfall method. [3]
Agile has a shared responsibility between members unlike Waterfall which is top-down which could be a good or bad thing depending on the team. [3]

## Slide 9: Sources
Atlassian. (n.d.). Agile Scrum roles. Atlassian. Retrieved February 20, 2022, from https://www.atlassian.com/agile/scrum/roles
Santos, J. M. D. (2022, February 7). Agile vs. Waterfall: Software Development Methodologies. Project. Retrieved February 20, 2022, from https://project-management.com/agile-vs-waterfall/
What is the agile SDLC? Beginner's Guide. monday.com Blog. (2022, February 7). Retrieved February 20, 2022, from https://monday.com/blog/rnd/agile-sdlc/